Benefits Navigator Hackathon Simple Execution Playbook V12

Safe, cleaned-up, step-by-step solo execution guide with final Lakebase auth decision

Use this V12 playbook as the single source of truth during the hackathon. It preserves the V9 build flow but removes secrets, fixes env-var naming, clarifies Lakebase App resource auth, and fixes the 12-row vs 8-match validation language. V12 adds one important prompt in the right place: Prompt 6A, which verifies Lakebase auth using DevHub Docs MCP and Databricks skills before deployment.

Critical safety update

• Do not reuse any API key or Databricks PAT that appeared in older preparation files, screenshots, docs, or prompts. Revoke/rotate exposed values before the event.

• Never commit .env, .venv, .local_state, SQLite DB files, PATs, API keys, passwords, connection strings, or screenshots containing secrets.

• Use placeholders in all docs: <your_anthropic_api_key>, <your_local_databricks_pat>, <workspace-host-without-https>, <warehouse-id>.

# 0. One-page execution map

| Stage | What you do | Success signal |
| --- | --- | --- |
| Before hackathon | Store V10 ZIP, prepare accounts, install CLI/skills, do not create final submission repo/code yet. | You know the exact first commands and have no secret leaks. |
| Start of hackathon | Create new public GitHub repo and clone it locally under C:\Hackathon\work. | Clean repo created during official Project Period. |
| Local setup | Create .venv, install requirements, run local JSON + SQLite test. | Streamlit opens and SQLite counts increase. |
| Databricks setup | Create SQL Warehouse, UC catalog/schema/table, Lakebase resource, Databricks App shell. | Trusted table has 12 rows; app resources configured. |
| Build | Use Codex/Claude with Databricks skills, one prompt at a time, validating after each step. | Project files created in new repo; no secrets committed. |
| Test A | Local JSON + SQLite. | Plan generated; local state saved. |
| Test B | Local Unity Catalog + SQLite. | Trusted Databricks data read; SQLite fallback saved. |
| Test C | Databricks App + Unity Catalog + Lakebase. | Live app saves Lakebase rows. |
| Demo/submission | Record <=3 minute video, prepare pitch, submit Devpost. | Public repo, app URL/access notes, video, and Devpost ready. |

# 1. Before hackathon starts

☐ Save this V12 ZIP to C:\Hackathon\prep and back it up to Google Drive/OneDrive.

☐ Read Sections 2-6 once before the event.

☐ Confirm GitHub, Databricks Free Edition, OpenAI/Codex credits, Anthropic, and Devpost access.

☐ Confirm Databricks CLI works and profile is valid: databricks auth profiles.

☐ Confirm Databricks agent skills are installed: databricks aitools list.

☐ Confirm DevHub Docs MCP server is installed and visible to Claude Code / VS Code / Copilot before the mock hackathon.

☐ Prepare bookmarks: Databricks workspace, GitHub new repo page, DevHub, Devpost, OpenAI/Codex, Anthropic console.

☐ Prepare a private notes file for values created during the hackathon. Do not store real secrets in GitHub or share screenshots containing secrets.

databricks auth profiles
databricks workspace list / --profile hackathon-free
databricks aitools list

# 2. Start of hackathon - first 30 minutes

☐ Confirm official project period has started.

☐ Create a brand-new public GitHub repo, for example benefits-navigator-hackathon.

☐ Clone it into C:\Hackathon\work, not C:\WINDOWS\system32.

☐ Copy allowed V12 reference docs/prompts into a separate prep/reference folder. Do not blindly copy old .git, .env, .local_state, or DB files.

☐ Make the first commit after the official start.

mkdir C:\Hackathon\work -Force
cd C:\Hackathon\work
git clone <NEW_PUBLIC_REPO_URL>
cd <NEW_REPO_FOLDER>
git status

# 3. Essential setup

## 3A. Local laptop setup

☐ Create and activate .venv.

☐ Install requirements.

☐ Use environment variables in PowerShell or a local .env only. Never commit .env.

☐ Run Streamlit locally and complete one scenario.

☐ Confirm .gitignore blocks .env, .venv, .local_state, SQLite DB files, __pycache__, and logs.

cd C:\Hackathon\work\<NEW_REPO_FOLDER>
py -3.11 -m venv .venv
Set-ExecutionPolicy -Scope Process -ExecutionPolicy Bypass
.\.venv\Scripts\Activate.ps1
python -m pip install --upgrade pip
pip install -r requirements.txt

### Local Test A env - JSON + SQLite

$env:ANTHROPIC_API_KEY="<your_anthropic_api_key>"
$env:CLAUDE_MODEL="claude-sonnet-4-5-20250929"
$env:BENEFITS_DATA_MODE="json_only"
$env:SHOW_LOCAL_STATE_DEBUG="true"
streamlit run app.py

### Local Test B env - Unity Catalog + SQLite

$env:ANTHROPIC_API_KEY="<your_anthropic_api_key>"
$env:CLAUDE_MODEL="claude-sonnet-4-5-20250929"
$env:BENEFITS_DATA_MODE="databricks_first"
$env:DATABRICKS_SERVER_HOSTNAME="<workspace-host-without-https>"
$env:DATABRICKS_HTTP_PATH="/sql/1.0/warehouses/<warehouse-id>"
$env:DATABRICKS_TOKEN="<your_local_databricks_pat>"
$env:SHOW_LOCAL_STATE_DEBUG="true"
streamlit run app.py

## 3B. Databricks setup

☐ Open Databricks Free Edition workspace only. Do not use the JPMC enterprise workspace for the hackathon submission.

☐ Create/confirm SQL Warehouse named benefits-navigator-warehouse.

☐ Create Unity Catalog catalog/schema: benefits_navigator.trusted.

☐ Run sql/01_create_trusted_benefit_programs.sql.

☐ Validate trusted table total rows = 12.

☐ Create/attach Lakebase database resource for app state.

☐ Create Databricks App shell from the new GitHub repo.

☐ Configure Anthropic API key as Databricks App secret/resource; do not hardcode it.

☐ Configure non-secret env vars and Lakebase app resource.

SELECT COUNT(*) AS total_programs
FROM benefits_navigator.trusted.benefit_programs;
-- Expected: 12

# 4. Lakebase V12 guidance

Preferred deployed path: attach Lakebase as a Databricks App database resource. Use injected PGHOST, PGPORT, PGDATABASE, and PGSSLMODE where available. For the mock hackathon and live demo, use native Lakebase/Postgres password auth with secret-backed PGUSER/PGPASSWORD or LAKEBASE_USER/LAKEBASE_PASSWORD. Document OAuth generate-database-credential as a future production enhancement only.

☐ Let the app use injected PG* variables in deployed runtime.

☐ Use LAKEBASE_* only for local/manual fallback when explicitly needed.

☐ Run sql/02_create_lakebase_tables.sql only after Lakebase is ready, or let the app initialize tables if your implementation supports idempotent startup creation.

☐ If the deployed app gets permission errors after manual table creation, capture the app service principal/client ID and use sql/03_lakebase_service_principal_grants.sql as fallback.

# 5. Build with coding agent

Use Codex/Claude with Databricks skills. Keep the agent on a tight leash: one prompt at a time, show files changed, give validation commands, wait for your result, and do not commit automatically.

☐ Use databricks-apps and databricks-lakebase skills to verify app.yaml and Lakebase auth before deployment.

☐ Before deployment, run Prompt 6A so the agent uses DevHub Docs MCP + Databricks skills to verify Lakebase auth instead of guessing.

☐ Use databricks-core for CLI/profile validation.

☐ Use databricks-dabs only if the template requires Databricks Asset Bundles.

☐ Do not paste real keys into the coding agent. Use placeholders and configure secrets in Databricks UI/secret resources.

# 5A. Prompt 6A - Lakebase auth addendum

Run this after Prompt 5 and before Prompt 6 / Prompt 7 deployment testing. This is the only V12 addition to the build flow.

☐ Ask Claude/Codex to fetch DevHub MCP docs: lakebase/development, lakebase/configuration, and apps/configuration.

☐ Ask it to cross-check Databricks skills: databricks-lakebase, databricks-apps, and databricks-core.

☐ Confirm the deployed Python/Streamlit + psycopg Lakebase pattern: injected PG variables, credential/token generation, expiry, refresh/caching, and local fallback.

☐ Only after approval, allow the smallest safe patch to lakebase_client.py, app.yaml.template, .env.example, deployment docs, or README notes.

☐ Do not change business logic, rules engine, SQLite fallback, or secrets handling during this addendum.

Prompt file in ZIP: prompts/06A_LAKEBASE_AUTH_ADDENDUM.md

## 5B. V12 final Lakebase auth decision

Use Option A - native Lakebase/Postgres password - for the mock hackathon and live demo. This is the approved V12 path because it is the lowest-risk option for a live demo and works directly with Python psycopg.

Supply PGUSER/PGPASSWORD or LAKEBASE_USER/LAKEBASE_PASSWORD through Databricks secrets/app configuration. Do not hardcode these values in app.yaml, GitHub, screenshots, prompts, or docs.

Use injected PGHOST, PGPORT, PGDATABASE, and PGSSLMODE from the Databricks App/Lakebase resource where available. Local testing may use LAKEBASE_* aliases or leave Lakebase unset so SQLite fallback is used.

Document Option B - OAuth token / generate-database-credential - as a future production enhancement only. Do not implement token refresh now because OAuth tokens expire after about 1 hour and require verified refresh/cache logic.

After Claude applies the Prompt 6A patch, validate locally with: python -c "import lakebase_client; print('Lakebase configured:', lakebase_client.is_configured()); print('imports OK')". Expected without Lakebase env vars: Lakebase configured: False; imports OK.

# 6. Testing order

## Test A - Local JSON + SQLite

☐ BENEFITS_DATA_MODE=json_only

☐ Canonical scenario generates a plan.

☐ SQLite counts show intake=1, matches about 8, plan=1, feedback=1.

## Test B - Local Unity Catalog + SQLite

☐ Trusted table total rows = 12.

☐ App says it is using trusted Databricks benefits data.

☐ Main demo scenario matches about 8 programs.

☐ Lakebase unavailable locally is okay; SQLite fallback saves state.

## Test C - Deployed Databricks App + Unity Catalog + Lakebase

☐ App loads from Databricks App URL.

☐ Trusted Databricks data is used.

☐ Plan saved to Lakebase app-state tables.

☐ Feedback saved to Lakebase.

☐ Lakebase counts increase after one full journey.

python -c "import sqlite3; db='.local_state/benefits_navigator_state.db'; conn=sqlite3.connect(db); tables=['family_intake_events','program_matches','action_plans','user_feedback']; [print(t, conn.execute(f'SELECT COUNT(*) FROM {t}').fetchone()[0]) for t in tables]; conn.close()"

# 7. Main demo scenario

Use this scenario unless the official dataset suggests a stronger one on the day:

I am a single mom in New Jersey with two kids ages 3 and 7. I work part-time and make about $1,800 per month. I do not have health insurance right now. I need help with food, childcare, and paying bills.
Follow-up 1: Middlesex County
Follow-up 2: My 7-year-old is in school. My 3-year-old needs daycare or preschool.
Follow-up 3: No, I am not currently receiving any government assistance or benefits.

☐ Expected trusted table total rows: 12.

☐ Expected matched programs for this scenario: about 8.

☐ Expected plan: clear next steps without guaranteeing eligibility.

☐ Expected state save: SQLite locally, Lakebase in deployed app.

# 8. 3-minute pitch flow

| Time | What to show |
| --- | --- |
| 0:00-0:20 | Problem: families miss help because programs are fragmented and confusing. |
| 0:20-0:45 | Architecture: Databricks App + Unity Catalog + Databricks SQL + Claude/Codex-assisted agent + rules + Lakebase. |
| 0:45-1:50 | Live app: enter family situation, answer follow-ups, show matched programs and action plan. |
| 1:50-2:30 | Proof: show Lakebase rows and demo analytics. |
| 2:30-3:00 | Close: social impact, trusted data, explainable matching, durable app state. |

# 9. Final submission checklist

☐ Public GitHub repo created during Project Period.

☐ Open-source license included.

☐ README explains setup, architecture, testing, demo, and safe secret handling.

☐ Databricks App URL works or judge access instructions are ready.

☐ 3-minute video recorded and under time limit.

☐ Unity Catalog trusted data works.

☐ Lakebase saves intake/matches/plans/feedback.

☐ SQLite fallback tested locally but not overemphasized.

☐ No .env, API keys, PATs, .local_state, or DB files committed.

☐ Synthetic data only.

☐ Devpost text is ready.

# 10. Quick troubleshooting

| Problem | Fast action |
| --- | --- |
| PowerShell cannot activate .venv | Run Set-ExecutionPolicy -Scope Process -ExecutionPolicy Bypass, then activate again. |
| Streamlit cannot import package | Activate .venv and rerun pip install -r requirements.txt. |
| Unity Catalog read fails locally | Switch BENEFITS_DATA_MODE=json_only and continue local test; fix SQL Warehouse later. |
| Lakebase write fails locally | Expected in local fallback test; verify SQLite rows. |
| Databricks App cannot write Lakebase | Confirm Lakebase resource is attached and PG* variables exist; use grant SQL fallback if manual tables cause permission issues. |
| Anthropic fails | Check secret/env var. Have screenshots/video fallback, but never show keys. |
| Git shows .env or DB file | Stop. Update .gitignore and remove from staging before commit. |

Final reminder: keep the story simple - trusted Databricks data + agentic guidance + explainable matching + Lakebase state + analytics for social impact.